# Vision & Scope — Sappy Experience Platform

19 October 2026 · Prepared by Vinod Kumar Beli, Chairman and Managing Director, PGC Digital

The Sappy Experience Platform gives every business user one guide, Sappy, that moves from guided navigation to autonomous routine communication in four releases, with people in charge at every step. Roadmap dates and targets in this document are indicative and to be agreed.

## Vision statement

Every business user has a guide that knows where things are, explains them in plain words, and handles the routine so people can focus on customers.

Every great transformation begins with a possibility. Sappy, the hero mascot of PGC Digital, is the face of that possibility: intelligence, ambition, collaboration and progress, carried from India to the world. The Sappy Experience Platform turns that character into a working guide across every channel, built data first, AI-powered, with SAP at the core.

Sappy by PGC Digital — People. Possibility. Progress.

## The problem

Business users lose time finding information and typing routine messages, and customers feel the delay.

- Too many places to look. One customer question, such as order status or an open invoice, means several screens across CRM, ERP, email and chat.

- Routine work done by hand. Confirmations, reminders and status updates are typed again and again.

- Knowledge in a few heads. New joiners depend on experienced colleagues to know where things are.

- Inconsistent experience. Websites, proposals, email and support each look and sound different.

- AI without trust. Teams want AI help but worry about wrong answers, data leaks and loss of control.

## Business objectives and success measures

Five objectives, each with a measure; the target values are set from the baseline measured in Discover and agreed with each process owner.

| Objective | Success measure | Target |
| --- | --- | --- |
| Faster answers for business users | Time to find a record or answer a customer question | [To agree, vs baseline] |
| Less manual routine communication | Share of routine messages drafted or sent by Sappy | [To agree, per message type] |
| Faster customer response | Time from customer question to reply | [To agree] |
| Quicker onboarding | Time for a new joiner to work without help | [To agree] |
| Trusted AI | Drafts approved without material edits; escalations handled on time; zero data-policy breaches | [To agree] |

Adoption (weekly active users per role) is tracked for every release.

## Personas: business users

Seven personas define the scope; each gets help at every level, from guidance to routine messages handled for them.

| Persona | Works in | Biggest daily pain | What Sappy does for them |
| --- | --- | --- | --- |
| Sales representative | SAP Sales Cloud V2, email, mobile | Preparing for visits and chasing quotes | Meeting briefs, quote follow-up drafts, next-best action |
| Inside sales | SAP Sales Cloud V2, phone, email | Qualifying many leads fast | Lead summaries, call notes, routed follow-ups |
| Customer service agent | SAP Service Cloud V2, email, WhatsApp | Finding case history and order data | Case summaries, suggested replies, status updates |
| Order desk | SAP S/4HANA, email | Order-status and delivery questions | Order lookup, confirmation and delay messages |
| Finance / accounts receivable | SAP S/4HANA, email | Payment reminders and disputes | Reminder drafts, dispute summaries, routine reminders sent |
| Plant / procurement buyer (customer side) | Portal, email, WhatsApp | Getting answers without calling | Self-service status, documents, guided requests |
| CEO / CIO | Dashboards, email | Seeing value and risk | Adoption and quality dashboards, guardrail reports |

## The four autonomy levels and scope per release

Each release adds one level of help; a message type only moves up when the data and the process owner say it is ready.

| Release | Level | In scope | Out of scope |
| --- | --- | --- | --- |
| R1 | Guide | Guided navigation on the website (live today as "Ask Sappy" and the guided journey); question flows to the right record, screen, report or form; the same Sappy look in every channel | Free-text AI answers; any action in customer systems |
| R2 | Assist | Answers grounded on role-permitted data; summaries of uploaded RFPs and documents; drafts of emails and meeting briefs that the user sends | Sending anything on the user's behalf; changing records |
| R3 | Co-pilot | Actions prepared in SAP Sales & Service Cloud V2, SAP S/4HANA, email and WhatsApp (quote follow-up, order-status reply, payment reminder, meeting invite); one-tap human approval | Unapproved sends; pricing, discounts, credit or contract changes |
| R4 | Autonomous within guardrails | Routine, policy-bounded messages sent on their own (status updates, reminders, scheduling, acknowledgements) with audit trail, confidence thresholds, escalation to a named person and kill switch | Exceptions, complaints and anything commercial: these stay with people |

## Touchpoints: one seamless experience

The same character, the same voice and the same next step wherever a customer or user meets PGC Digital.

| Touchpoint | What Sappy does there | Next step it offers |
| --- | --- | --- |
| Website | Ask Sappy and the guided journey take visitors to the right service, case study or form | Book a conversation or start an assessment |
| WhatsApp | Answers common questions and shares the right page or document | Hand over to a named person |
| Email signature | Recognisable Sappy avatar and sign-off on every email | Visit the Meet Sappy page |
| LinkedIn | Banner, posts and stories carry the same character and lines | Read the blog or follow |
| Sales and pitch decks | Sappy marks the one message per slide that matters | Agree the next meeting |
| RFP responses | Sappy guides the evaluator through the response | Shortlist and orals |
| Vision & Scope and proposals | Sappy marks decisions and open questions | Sign-off |
| Delivery and support portal | Sappy shows status, answers questions and routes requests | Approve, escalate or close |

## Guardrails and responsible AI

People own every outcome; Sappy only acts where a rule allows it, and every action can be traced and reversed.

- Human ownership. Pricing, discounts, credit, contracts, complaints and exceptions always go to a person.

- Explainability. Every answer and draft shows its sources; every autonomous send records the rule that allowed it.

- Data stays in the customer's tenant. No customer data is used to train public models.

- Role-based access. Sappy sees and says only what the user is allowed to see.

- Logging. Every prompt, draft, approval and send is logged and kept per the customer's retention policy.

- Confidence thresholds and escalation. Below the agreed level, Sappy hands over to a named person.

- Kill switch. Any message type can return to approval mode at once.

- Opt-out. Customers and users can opt out of automated messages.

- Quality review. An AI review board approves every change in autonomy level.

## Dependencies, assumptions and risks

The releases depend on licences, data access and named process owners being in place before Build starts.

Dependencies

- SAP Sales & Service Cloud V2, SAP S/4HANA, SAP BTP and AI service licences for the chosen use cases.

- API and event access to orders, deliveries, invoices, cases and contacts.

- WhatsApp Business and email platforms for external channels.

- Identity provider integration for single sign-on and roles.

- Approved original Sappy artwork; Sappy name and character IP registration is in progress.

Assumptions

- Each persona group names a process owner who approves flows and autonomy levels.

- Master data is good enough for pilot scope, or a clean-up is planned.

- Security and legal review the guardrail policy before R3.

Risks

| Risk | Effect | Mitigation |
| --- | --- | --- |
| Poor data quality | Wrong answers, lost trust | Data checks in Discover; sources shown with every answer |
| Low adoption | Benefits not realised | Champions, in-flow help, adoption dashboard |
| Wrong or unsuitable AI output | Customer impact | Grounding, thresholds, approval until proven |
| Licence or access delays | Release slips | Confirm before Build; plan around what is available |
| Brand or IP clearance delays | Character use limited externally | Track registration; use approved art only |
| Regulatory review of automated messages | Rollout paused | Early engagement, logs, opt-outs |

## Roadmap (indicative)

Four releases over about 12 months, each opened only by a go/no-go gate; the real plan is set at the end of Discover.

| Phase | Indicative timing | Opens after |
| --- | --- | --- |
| Discover & Plan | Months 1–2 | Kick-off |
| R1 · Guide | Months 2–4 | Gate 1 |
| R2 · Assist | Months 4–6 | Gate 2 |
| R3 · Co-pilot | Months 6–9 | Gate 3 |
| R4 · Autonomous within guardrails | Months 9–12 | Gate 4 |

After R4 the platform grows to more users, countries and message types, raising autonomy only where the data supports it.

## Governance and sign-off

This Vision & Scope is approved when the five roles below sign; any later change in scope or autonomy level goes back through the AI review board.

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Executive sponsor | [Name] | [Approved / Changes needed] | [Date] |
| Business process owner(s) | [Name] | [Approved / Changes needed] | [Date] |
| IT / enterprise architecture | [Name] | [Approved / Changes needed] | [Date] |
| Security and data protection | [Name] | [Approved / Changes needed] | [Date] |
| PGC Digital engagement director | [Name] | [Approved / Changes needed] | [Date] |

Forums: weekly project status; a go/no-go review at every release gate; a monthly steering committee; the AI review board for autonomy changes.

Contact: Vinod Kumar Beli, Chairman and Managing Director, PGC Digital
+1 (732) 784-4063 · +44 07861 958510 · +91 81054 78242
Vinod.b@us.pgcdigital.ai · Vinod.b@in.pgcdigital.ai

Sappy by PGC Digital — People. Possibility. Progress. · Sappy name and character: IP registration in progress